**Sprint Planning:**

**A Sprint** fixed period or duration in which a team works to complete a set of tasks

An **Epic** is a **big task or project** that is too large to complete in one sprint. It is broken down into **smaller tasks (stories)** that can be completed over multiple sprints.

A **Story** is a small task . It is part of an **Epic**.

A **Story Point** is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1. Very Easy task
2. Easy task
3. Moderate task
4. Difficult task

**Sprint 1: (5 Days)**

**Sprint Task Story Points Assigned To Priority**

Sprint-1 Setup DB & user auth 3 Pujitha Vallabhaneni High

Sprint-1 Create static quiz generator 4 Jitendra Reddy High

Sprint-1 Build basic UI for login/register 3 Pujitha Vallabhaneni High

Sprint-2 Implement adaptive quiz & evaluation 5 Maha Lakshmi High

Sprint-2 Design educator dashboard 3 Maha Lakshmi High

Sprint-2 Add visualizations & feedback system 4 Maha Lakshmi High

**Total Story Points**

Sprint 1 = 10

Sprint 2 = 12

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+10 =22

No of Sprints= 2

**Velocity** = (12+10)/2= 22/2

11 (Story Points per Sprint)