**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 27-06-2025 |
| Team ID | LTVIP2025TMID59564 |
| Project Name | EduTutor AI: Personalized Learning with Generative AI and LMS Integration |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Vallabhaneni Lakshmi Pujitha |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Tamma Jitendra Reddy |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Gmail | 2 | Medium | Tamma Jitendra Reddy |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering email & password | 1 | High | Vallabhaneni Lakshmi Pujitha |
| Sprint-2 | Dashboard | USN-5 | As a user, I can view a personalized dashboard with my recent activity and profile settings | 3 | High | Maha Lakshmi |
| Sprint-3 | Previous results | USN-6 | As a user , I can view my previous results | 2 | Medium | Maha Lakshmi |
| Sprint-4 | Take Quiz | USN-7 | As a user , I can take quiz to improve my subject knowledge | 3 | High | Maha Lakshmi |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 16 Jun 2025 | 25 Jun 2025 | 20 | 25 Jun 2025 |
| Sprint-2 | 20 | 6 Days | 16 Jun 2025 | 25 Jun 2025 | 20 | 25 Jun 2025 |
| Sprint-3 | 20 | 6 Days | 16 Jun 2025 | 25 Jun 2025 | 20 | 25 Jun 2025 |
| Sprint-4 | 20 | 6 Days | 16 Jun 2025 | 25 Jun 2025 | 20 | 25 Jun 2025 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

